# Backlog and Sprint 1 Plan

# Product Backlog

- Draft architecture

- Setup dev tools

- Write user stories and acceptance criteria

- Define personas and workflows

- Create client profile system with filtering

- Build session note templates

- Develop treatment plan templates

- With editable goals

- Implement PDF export ability for plans

- Develop client intake form questionnaire

- Design and implement role-based permissions

- Create background processes for reminders and general data exports

- Develop audit logging for user actions

- Integrate backup and restore systems

- Resolve bugs, performance issues

- Finalize deployment

- Prepare demo documentation

# Sprint 1 Plan

## Planning and Requirements

- Draft architecture

- Setup dev tools

- Write user stories and acceptance criteria

- Define personas and workflows

## Meeting Dates

- Wed, 2/11 @ 5pm

- Wed, 2/18 @ 5pm

- Fri, 2/20 @ 10am

## Timetable

| Task | Deadline | Assignee(s) |
| --- | --- | --- |
| Draft architecture | 02/11/2026 | Ben, collaborative |
| Setup dev tools | 02/13/2026 | Chyrra |
| Final MVP definition | 02/18/2026 | collaborative |
| Write user stories and acceptance criteria | 02/20/2026 | Boris, Eli |
| Define personas and workflows | 02/0/2026 | Rylan, Sam |