# Product Roadmap and SW Architecture

**Note: any changes to the roadmap will be documented formally.

# Product Roadmap

## S1.R0 — Planning & Requirements (Week 1–2)

### Milestones

- Define personas (Counselor, Office Admin, Practice Owner)

- Define primary workflows (schedule → session → notes → plan updates)

### Deliverables

- User stories + acceptance criteria

- Architecture draft

## S2.R1 — MVP (Core Workflow) (Week 3–5)

Goal: Make the bare-bones for a counselor: client + appointments + basic notes.

### Key features

- Client profiles (filters)

- Session note template (simple SOAP or freeform)

- Contains a single text body. ( for structural purposes between FE and BE)

- Is linked to a specific appointment.

- Is editable after creation.

- Persists in the database.

### Success criteria

- A counselor can actively use the software to assist them in diagnoses and treatment plans during any given session.

## S2.R3 — Treatment Plan Builder (Week 3–5)

Goal: Reduce time spent creating treatment programs & finding the treatment plan resources.

### Key features

- Treatment plan templates (e.g., Anxiety, Depression, Substance Use) with editable goals/objectives

Each treatment plan will contain:

- A defined problem area (Anxiety, depression, procrastination, etc.)

- Goals for improvement

- Goals should have metrics for improvement (number of tasks done, time spent studying, grounding methods)

Counselor must be able to

- Add, edit, and remove goals

- Add, edit, and remove objectives within each goal

- Save plans as draft or finalized

- Retrieve and modify previously created plans

Plans will be stored in a structured JSON format within the TreatmentPlans table and linked to a specific client.

Export to PDF for records/share

### Success criteria

- Draft treatment plan created in <10 minutes.

## S3.R4 — Automation & Practice Operations (Week 6–8)

Goal: Automate repetitive work + add practice-level value.

### Key features

- Intake questionnaire (client-facing form)

- Role support: Admin vs Counselor permissions (optional)

### Success criteria

- Counselor administrative tasks greatly reduced.

## S4.R5 — Hardening, Compliance, and Launch (Week 9–11)

Goal: Make it stable, secure, and demo-ready.

### Key features

- Audit log (who accessed/changed client data)

- Backups + restore plan

- Performance fixes + usability polish

- Deployment (cloud) + final documentation

### Success criteria

- Demo runs reliably; security basics are in place; minimal bugs.

# SW Architecture

## 1) Database

Recommended: PostgreSQL (treatment plan data)

- Core tables/entities

  - SessionNotes (appointment_id, content, created_at)

  - TreatmentPlans (client_id, plan_json, version, status)

  - AuditLogs (user_id, action, entity_type, entity_id, timestamp)

- Why relational?

  - Relationships (clients ↔ appointments ↔ notes) are clean in SQL.

- Encryption

  - Encrypt sensitive fields at rest where possible; always TLS in transit.

## 2) Platform

Recommended platform: Web application (responsive) + optional mobile-friendly UI

- Frontend: PHP

- Backend: SQL + Python

- Why web-first?

  - Easier deployment, cross-device access for clinics, fast iteration.

## 3) Server (Application + Hosting)

Architecture style: “Modular monolith” for MVP → event-driven components later

- MVP: single backend service + database

- Why not microservices initially?

  - Faster for a class project; less DevOps overhead; still scalable for small practices.

- Deploy options

  - Simple: Render / Fly.io / Azure App Service

    - Azure if we can confirm free tier provides necessary services

  - Database: Managed Postgres

- Key server components

  - API layer (REST endpoints)

  - Business logic modules (Notes, TreatmentPlans)

  - Background jobs (reminders, exports) via a worker process

## 4) Open-source / Third-party Tools

Use open-source strategically to reduce build time:

- Auth/security: bcrypt/argon2 for passwords; firebase/JWT library

- UI components: component library (MUI / shadcn / Bootstrap)

- PDF export: server-side PDF generator library

- Calendar UI: FullCalendar, Google Calendar API, or similar

- AI-assist (optional)

  - Keep it as a draft generator only; clinician reviews before saving.

  - Store prompts/outputs carefully; avoid sending PHI to external services unless explicitly permitted by your assignment constraints.

## 5) Development Tools

- Source control: Git + GitHub

- Project management: using Teamplate, Kanban board (Backlog → Planned → In Progress → Done)

- CI/CD: GitHub Actions (run tests/lint on push)

- Containerization: Docker, or something similar

- Testing

  - Unit tests for scheduling + plan generation logic

  - API tests for critical endpoints (create client, create appointment, add note)

- Documentation

  - README with setup steps

  - API endpoint list

  - Architecture diagram + data model diagram